## Slide 1
---
marp: true
theme: engineering
paginate: true
math: katex
header: 'Session 11: Agreement and Infrastructure Management'

## Slide 2: Agreement and Infrastructure Management
Session 11 | Automotive Vehicles (AEL ZC441)

## Slide 3: Title
Welcome to Session 11. Today we explore what I call the 'hidden half' of systems engineering: Agreement and Infrastructure Management.
So far, we've focused on the technical core - requirements, design, verification. But here's reality: No automotive OEM builds 100% of their vehicle in-house.
Today, we learn how to engineer the business and organizational relationships that make complex systems possible.

## Slide 4: Connection to Previous Sessions
Let's connect this to our journey:
Session 9 (Project and Risk Management): We learned to plan and manage projects. But those projects involve SUPPLIERS and INFRASTRUCTURE.
Session 10 (Decision and Quality Management): We learned decision-making frameworks. Today's biggest decision? MAKE vs BUY.
Today (Session 11): How do we manage the supplier agreements and infrastructure that enable our systems?
Session 12 (Safety & Security): Safety and security requirements flow down to suppliers through agreements we'll discuss today.
The integration: Technical excellence means nothing if you can't execute through suppliers, contracts, and infrastructure.

## Slide 5: Why This Matters - The Modern Automotive Reality
Let me give you the numbers that define modern automotive engineering:
Industry Statistics: — Average vehicle has 30,000+ parts — Typical OEM manufactures only 20-30% in-house — Modern vehicle involves 250-400 Tier 1 suppliers — Tier 2 and Tier 3 suppliers: 2,000-3,000 companies — OEM R&D spending: 30% in-house, 70% through suppliers
Examples: — Tesla Model 3:
Battery: Panasonic/LG/CATL (suppliers)
Infotainment: AMD chips (supplier)
Cameras/sensors: Multiple suppliers
Motors: Tesla in-house (strategic make decision)
Toyota Prius:
Hybrid system: Toyota + Denso collaboration
Electronics: Denso, Bosch (suppliers)
Manufacturing equipment: Fanuc, KUKA (infrastructure)
The reality: You're not just engineering a system. You're engineering a SUPPLY CHAIN and INFRASTRUCTURE ECOSYSTEM.
Today I'll show you how professionals manage this complexity.

## Slide 6: Real-World Example - The Semiconductor Crisis (2021-2023)
Remember the 2021-2023 chip shortage? Perfect case study for today's topics.
What happened: — COVID-19 disrupted semiconductor production
Automotive industry couldn't get chips
Global vehicle production down 10 million units
$210 billion in lost revenue
Agreement Management Failures: — OEMs had just-in-time contracts with chip suppliers
No guaranteed allocation clauses
Consumer electronics outbid automotive (higher margins)
Automotive lost priority
Infrastructure Management Failures: — No redundancy in supplier base (single source dependencies)
No buffer inventory (lean manufacturing gone too far)
No alternative sourcing strategy
Who survived better? — Toyota: Had 2-4 month chip inventory (infrastructure planning)
Tesla: Direct relationships with chip makers, flexible architecture (supplier engagement)
Others: Production halted for months
Lessons: — Agreements aren't just legal documents - they're strategic risk management
Infrastructure isn't overhead - it's resilience
Make vs buy decisions have long-term consequences
This is what we're learning today: How to avoid being the next cautionary tale.

## Slide 7: A Real Engineering Decision
Let me put you in a real scenario. You're the systems engineer for a new electric vehicle program.
Your manager asks: 'Should we develop the battery management system (BMS) in-house or buy it from a supplier?'
Sounds simple, right? Let's see what happens with different approaches:
Scenario 1 - Quick decision (no analysis):
'Let's build it in-house. We want control.'
Result: 3 years later, you're 18 months behind schedule, $50M over budget, and the BMS still doesn't meet safety certification. Your competitor bought from an established supplier and launched 2 years earlier.
Scenario 2 - Opposite quick decision:
'Let's buy from the cheapest supplier.'
Result: Supplier delivers on time, but BMS doesn't integrate well with your vehicle architecture. Requires expensive re-work. Supplier owns the IP - you can't modify or improve it. You're locked in.
Scenario 3 - Rushing supplier selection:
'This supplier has good brochures and low prices.'
Result: After production starts, supplier can't meet volume requirements. Quality issues emerge. They go bankrupt, leaving you with no source for critical components.
The reality: These aren't hypothetical - these scenarios happen constantly in automotive.
Today I'll show you the systematic approach that prevents these failures.

## Slide 8: Strategic Supplier Relationships
First principle: Not all suppliers are equal. Different relationships require different engagement strategies.
Supplier Relationship Tiers:
Tier 1 - Strategic Partners (5-10% of suppliers, 60-70% of value)
Long-term relationships (10+ years)
Co-development partnerships
Shared technology roadmaps
Example: Bosch (powertrain), Denso (hybrid systems), Continental (ADAS)
Engagement: Joint engineering teams, executive sponsorship, technology sharing
Tier 2 - Preferred Suppliers (20-30% of suppliers, 25-35% of value)
Multi-year contracts
Proven performance
Moderate technical complexity
Example: Seat manufacturers, lighting systems, HVAC
Engagement: Regular business reviews, performance metrics, quality partnerships
Tier 3 - Transactional Suppliers (60-70% of suppliers, 5-10% of value)
Commodity components
Short-term contracts
Price-driven selection
Example: Fasteners, basic wiring, standard connectors
Engagement: Competitive bidding, price negotiation, quality inspection
Key insight: You can't have 400 strategic partners. You must segment and apply appropriate engagement level.
Automotive example: — Toyota treats Denso as Tier 1 strategic partner (partially owned, co-developed hybrid system)
Ford treats Bosch similarly for powertrains
But fastener suppliers? Tier 3 - competitive bidding every year

## Slide 9: Supplier Development and Collaboration Models
For strategic suppliers, engagement goes beyond transactions. We use structured collaboration models.
1. Black Box Approach (Supplier responsible for complete solution)
OEM provides: Functional requirements, interface specifications, validation criteria
Supplier delivers: Complete subsystem design, testing, documentation
Example: Infotainment system - specify features and interfaces, supplier designs everything
Pros: Leverages supplier expertise, reduces OEM workload
Cons: Less control, dependency on supplier, potential IP limitations
2. Gray Box Approach (Shared responsibility)
OEM provides: Architecture, key requirements, some design constraints
Supplier contributes: Detailed design, manufacturing process, component selection
Joint activities: Design reviews, testing, validation
Example: Electric motor - OEM defines performance curves and mounting, supplier designs internals
Pros: Balanced control and expertise utilization
Cons: Requires tight coordination, clear interface definitions
3. White Box Approach (OEM-led design)
OEM provides: Complete design specifications, potentially reference design
Supplier provides: Manufacturing capability, process expertise
Example: Proprietary ECU - OEM designs, supplier manufactures
Pros: Full control, IP ownership
Cons: Requires OEM expertise, higher engineering burden
Hybrid Model - Most Common in Automotive: — Strategic components: Gray/White box (e.g., battery packs, safety systems)
Standard components: Black box (e.g., seat heaters, mirrors)
Critical safety: White box (e.g., brake ECU design)
Selection criteria: Technology maturity, competitive differentiation, IP strategy, capability gaps

## Slide 10: Supplier Performance Management
Engagement isn't one-time - it's ongoing performance management. Here's how professionals do it:
Supplier Scorecard - Key Performance Indicators (KPIs):
Quality Metrics (40% weight): — PPM (Parts Per Million defect rate): Target <50 PPM
Field failure rate: Target <10 failures per 10,000 vehicles
Warranty cost per vehicle: Target <$5
First-time quality pass rate: Target >99%
Delivery Metrics (30% weight): — On-time delivery: Target >98%
Schedule adherence: Deviation <±1 week
Volume flexibility: Ability to adjust ±20% on 4-week notice
Cost Metrics (15% weight): — Year-over-year cost reduction: Target 3-5% annually
Total cost of ownership (not just piece price)
Value engineering contributions
Development Metrics (10% weight): — Engineering change request response time
Design validation completion on schedule
Innovation proposals submitted
Responsiveness Metrics (5% weight): — Issue resolution time
Communication effectiveness
Management engagement
Scoring System: — 90-100: Excellent (Strategic partner candidates)
70-89: Good (Maintain relationship)
50-69: Needs improvement (Performance plan required)
<50: Unacceptable (Consider replacement)
Real example - Toyota Supplier Management: — Quarterly scorecards sent to all Tier 1 suppliers
Annual supplier convention - top performers recognized
Low performers: Joint improvement teams (kaizen events)
Persistent low performers: Phased replacement
Best practice: Make metrics transparent. Supplier should know score before you do (self-assessment).

## Slide 11: Early Supplier Involvement (ESI)
One of the most powerful strategies: involve suppliers EARLY in development.
Traditional Approach (Waterfall):
OEM completes design (18 months)
OEM creates specifications
OEM sends RFQ (Request for Quote) to suppliers
Suppliers bid (3 months)
OEM selects supplier
Supplier discovers design is difficult/expensive to manufacture
Extensive rework required (6-12 months delay)
Total time: 27-30 months + delays
Early Supplier Involvement (ESI) Approach:
OEM defines concept and high-level requirements
OEM invites strategic suppliers to co-develop (Month 3)
Joint engineering teams design for manufacturability
Supplier input on cost optimization, process capability
Design validated with supplier's manufacturing process
Smooth transition to production
Total time: 20-24 months, fewer surprises
ESI Benefits: — Design for Manufacturing (DFM): Supplier brings manufacturing expertise early
Cost optimization: Avoid expensive features with marginal value
Risk reduction: Manufacturing issues caught in design phase, not production
Faster time-to-market: Parallel development, no rework loops
Innovation: Supplier brings latest technologies and ideas
ESI Challenges: — IP concerns: Sharing designs before supplier selection finalized
Multiple supplier management: Can't involve all bidders (too many)
Commitment risk: Supplier invests time before contract awarded
Solutions: — Use NDAs and limited technical disclosure
Involve 2-3 pre-selected suppliers (competitive ESI)
Compensate suppliers for ESI participation (development fees)
Clear communication on selection criteria
Automotive examples: — Tesla + Panasonic: Co-developed Gigafactory battery technology
GM + LG: Joint development of Ultium battery platform
Ford + Bosch: Co-development of electric drive units
Recommendation: For complex, strategic components, ESI is no longer optional - it's competitive necessity.

## Slide 12
#### Part 2: Contract Management (Slides 12-14, ~8 minutes)

## Slide 13: Types of Contracts in Automotive Systems
Contracts are the legal framework for agreements. Choose wrong contract type, and you're exposed to risk.
1. Fixed-Price Contracts (Firm Fixed Price - FFP) — Description: Supplier agrees to deliver for fixed price, regardless of costs
When to use: Well-defined scope, mature technology, low risk
Risk allocation: Supplier bears cost risk
Example: Commodity components (fasteners, standard connectors)
Pros: Predictable cost, supplier incentivized to be efficient
Cons: Supplier may cut corners on quality to preserve margin
2. Cost-Plus Contracts (Cost Plus Fixed Fee - CPFF) — Description: OEM reimburses supplier's costs + fixed fee/margin
When to use: Uncertain scope, new technology, high development risk
Risk allocation: OEM bears cost risk
Example: First-of-kind autonomous driving sensor development
Pros: Encourages innovation, doesn't penalize supplier for unknowns
Cons: No cost control, supplier has limited incentive to optimize
3. Cost-Plus-Incentive Fee (CPIF) — Description: Reimbursement + performance-based incentives
When to use: Development with measurable objectives
Risk allocation: Shared
Example: Battery development with range targets (bonus for exceeding targets)
Pros: Aligns incentives, rewards performance
Cons: Complex to administer, requires clear metrics
4. Time & Materials (T&M) — Description: Pay for labor hours and materials at agreed rates
When to use: Scope cannot be defined, consulting/support services
Risk allocation: OEM bears risk of hours expanding
Example: Software debugging support, prototype development
Pros: Flexibility, easy to start
Cons: Open-ended cost, requires close monitoring
5. Licensing Agreements — Description: Pay for right to use technology/IP
Forms: Per-unit royalty, lump-sum, subscription
Example: Qualcomm chips (per-vehicle license), AUTOSAR licenses
Automotive standard practice: — Development phase: Cost-plus or T&M (uncertainty high)
Production phase: Fixed price (volume known, mature design)
Transition: Move from cost-plus to fixed price as uncertainty reduces
Risk management: Contract type is a systems engineering decision, not just procurement.

## Slide 14: Critical Contract Clauses for Systems Engineers
As systems engineers, you'll work with contracts departments, but YOU must ensure these technical clauses are included:
1. Technical Requirements and Specifications — Reference to requirements documents (with version control)
Performance criteria and acceptance tests
Compliance with standards (ISO 26262, ASPICE, etc.)
Why it matters: These are YOUR requirements - verify they're correctly captured
2. Intellectual Property (IP) Ownership — Background IP: What supplier brings (they own)
Foreground IP: What's developed under contract (negotiated ownership)
License rights: Can OEM modify? Share with other suppliers?
Example clause: 'OEM owns all IP developed specifically for this project. Supplier retains IP on standard platform components but grants OEM perpetual license.'
Why it matters: Affects your ability to change suppliers, modify designs, reuse across programs
3. Change Control Process — Engineering Change Order (ECO) procedure
Who can authorize changes? What's the approval process?
Cost and schedule impact assessment required
Why it matters: Prevents scope creep, ensures traceable changes
4. Quality and Inspection Rights — Quality standards and acceptance criteria (e.g., PPAP - Production Part Approval Process)
OEM right to audit supplier facilities
First article inspection requirements
Corrective action process (8D methodology)
Why it matters: Your verification and validation plans depend on this
5. Delivery and Performance Schedules — Milestone dates with deliverables defined
Penalties for late delivery (liquidated damages)
Early delivery incentives
Force majeure clauses (what happens in crisis like chip shortage?)
6. Warranty and Liability — Warranty period (typically 3-5 years automotive)
Defect correction obligations
Liability caps and indemnification
Recall cost sharing (critical in automotive!)
Example: 'Supplier warrants components will be free from defects for 5 years/100,000 km. In event of recall due to supplier defect, supplier bears 70% of recall costs up to $10M.'
7. Transition and Exit Provisions — What happens at end of contract or if supplier is replaced?
Transition assistance required
Documentation and tooling handover
Why it matters: Ensures business continuity
8. Cybersecurity and Data Protection (Increasingly Critical) — Security requirements compliance (ISO 21434, SAE J3061)
Data ownership and protection
Incident reporting and response
9. Continuous Improvement — Year-over-year cost reduction commitments
Value engineering participation
Technology roadmap alignment
Red flags to watch for: — Vague technical specifications ('industry standard quality')
No IP clarity (disputes later)
No change control (chaos)
Unlimited supplier liability (supplier won't sign) or zero liability (OEM fully exposed)
Best practice: Systems engineers should review contracts BEFORE signature to ensure technical feasibility and requirement coverage.

## Slide 15: Contract Monitoring and Performance Tracking
Signing contract is just the beginning. Active management is essential.
Contract Health Dashboard - Key Indicators:
1. Schedule Performance Index (SPI) — Formula: SPI = Earned Value / Planned Value
SPI < 1.0: Behind schedule
Action trigger: SPI < 0.9 → escalate to management
2. Cost Performance Index (CPI) — Formula: CPI = Earned Value / Actual Cost
CPI < 1.0: Over budget
Action trigger: CPI < 0.95 → review cost drivers
3. Requirements Compliance Rate — % of requirements verified and passing
Target: >95% at major milestones
Action trigger: <90% → root cause analysis
4. Change Request Volume — Number of ECOs per month
High volume indicates poor initial requirements or scope creep
Action trigger: >10% change rate → process review
5. Risk Status — Number of open risks and trends
Risk exposure (probability × impact)
Action trigger: High risks not mitigated → escalation
6. Payment Status — Milestone payments vs deliverables completed
Ensures payment tied to verified delivery
Review Cadence: — Weekly: Working-level team (technical progress)
Monthly: Management review (schedule, cost, risks)
Quarterly: Executive business review (strategic alignment, scorecard)
Ad-hoc: Triggered by red indicators
Real example - Automotive Program: — Supplier contracted to deliver ADAS camera module
Monthly reviews showed SPI declining (1.0 → 0.85 over 6 months)
Root cause: Supplier underestimated software complexity
Action: Moved from fixed-price to T&M for software completion + added resource
Outcome: Recovered schedule, but cost increased 15%
Lesson: Early detection through monitoring prevented complete failure
Governance structure: Clear roles - who monitors, who escalates, who decides on corrective actions.

## Slide 16
#### Part 3: Vendor Selection Criteria and Process (Slides 15-17, ~10 minutes)

## Slide 17: Systematic Vendor Selection Process
Vendor selection is a structured process, not a popularity contest or 'who has the best brochure.'
Phase 1: Market Research and RFI (Request for Information) (2-4 weeks)
Identify potential suppliers through market research
Send RFI to 8-12 candidates requesting:
Company background and financial stability
Relevant experience and references
Technical capabilities and capacity
Quality certifications (IATF 16949, ISO 9001)
Output: Shortlist of 4-6 qualified candidates
Phase 2: RFP/RFQ (Request for Proposal/Quote) (6-8 weeks)
Send detailed requirements and specifications to shortlist
Request:
Technical approach and proposed solution
Project plan and timeline
Detailed pricing (development + production)
Quality plan and test strategy
Risk assessment
Output: Detailed proposals from each candidate
Phase 3: Evaluation and Scoring (4-6 weeks)
Cross-functional evaluation team (engineering, quality, procurement, manufacturing)
Systematic scoring against weighted criteria (see next slide)
Supplier presentations: Allow suppliers to present and answer questions
Site visits: Visit supplier facilities (critical for high-value contracts)
Reference checks: Contact other OEM customers
Output: Scored comparison matrix
Phase 4: Negotiation and Selection (3-4 weeks)
Negotiate with top 2-3 candidates
Clarify technical details, pricing, terms
Final business case comparison
Decision: Select supplier or split award (multiple sources for risk mitigation)
Phase 5: Contract Award and Kick-off (2 weeks)
Execute contract
Kick-off meeting with supplier
Establish governance structure
Output: Active contract with defined working relationships
Total timeline: 4-6 months for strategic components
Automotive example: — New EV program needs battery pack supplier
RFI sent to 12 battery manufacturers
Shortlist: 5 companies (based on capacity, safety record, technology)
RFP with detailed specs (energy density, safety, cost targets)
Evaluation: Technical, cost, production readiness
Final negotiation with top 2
Decision: Dual source (70% primary, 30% secondary for risk mitigation)
Critical success factor: Defined criteria BEFORE receiving proposals (prevents bias).

## Slide 18: Vendor Evaluation Criteria and Scoring
How do you compare vendors objectively? Use weighted multi-criteria scoring.
Evaluation Criteria Framework:
Technical Capability (35% weight): — Solution meets requirements (10 points)
Technical maturity/readiness level (8 points)
Innovation and value-add (5 points)
Compliance with standards (ISO 26262, ASPICE) (7 points)
Scalability and future-proofing (5 points)
Subtotal: 35 points
Quality and Reliability (25% weight): — Quality certifications (IATF 16949, ISO 9001) (5 points)
Historical quality metrics (PPM, field failures) (8 points)
Quality management processes (7 points)
Warranty and support terms (5 points)
Subtotal: 25 points
Cost and Commercial (20% weight): — Total cost of ownership (not just piece price) (10 points)
Development cost and payment terms (5 points)
Cost reduction roadmap (3 points)
Commercial terms favorability (2 points)
Subtotal: 20 points
Delivery and Capacity (15% weight): — Production capacity and scalability (6 points)
Timeline and schedule confidence (5 points)
Supply chain robustness (4 points)
Subtotal: 15 points
Business and Relationship (5% weight): — Financial stability (Dun & Bradstreet rating) (2 points)
Geographic presence and localization (1 point)
Relationship and cultural fit (1 point)
Sustainability and ESG performance (1 point)
Subtotal: 5 points
Total possible: 100 points
Example Scoring - Battery Supplier Selection:
| Criteria | Weight | Supplier A | Supplier B | Supplier C |
|----------|--------|------------|------------|------------|
| Technical | 35% | 30/35 (86%) | 33/35 (94%) | 28/35 (80%) |
| Quality | 25% | 22/25 (88%) | 20/25 (80%) | 24/25 (96%) |
| Cost | 20% | 18/20 (90%) | 15/20 (75%) | 16/20 (80%) |
| Delivery | 15% | 12/15 (80%) | 14/15 (93%) | 13/15 (87%) |
| Business | 5% | 4/5 (80%) | 5/5 (100%) | 3/5 (60%) |
| TOTAL | 100% | 86/100 | 87/100 | 84/100 |
Analysis: — Supplier B: Highest overall score (87) - strong technical, excellent delivery
Supplier C: Highest quality, but weaker business stability
Supplier A: Balanced, strong cost position
Decision considerations: — If quality is paramount: Supplier C (despite lower total)
If cost-sensitive: Supplier A
If balanced risk: Supplier B
Dual source option: B (primary, 70%) + C (secondary, 30% for quality benchmark)
Key principles: — Weights reflect program priorities (safety-critical = higher quality weight)
Score with cross-functional team (not engineering alone)
Document rationale for scores (auditable)
Use same criteria for all vendors (fairness)
Common mistake: Choosing based on cost alone. Remember: 'Bitterness of poor quality lasts long after sweetness of low price is forgotten.'

## Slide 19: Due Diligence and Risk Assessment
Before finalizing selection, conduct thorough due diligence. Suppliers can look good on paper but fail in reality.
Technical Due Diligence:
1. Facility Visit and Audit — Manufacturing capability (equipment, processes)
Quality systems (inspection, testing, calibration)
Engineering capability (design tools, staff expertise)
Cleanliness and organization (5S methodology)
Red flags: Outdated equipment, poor housekeeping, undertrained staff
2. Reference Checks — Contact 3-5 existing customers
Questions:
Quality performance (PPM rates)
Delivery reliability
Responsiveness to issues
Would you use them again?
Red flag: Reluctance to provide references or references are lukewarm
3. Technology Demonstration — Request working prototype or proof-of-concept
Test against key requirements
Validate claims made in proposal
Red flag: Inability to demonstrate claimed capabilities
Financial Due Diligence:
1. Financial Health Assessment — Review financial statements (balance sheet, cash flow)
Dun & Bradstreet credit rating
Debt-to-equity ratio (high debt = risk)
Red flags: Negative cash flow, declining revenue, high debt
2. Supply Chain Assessment — Are they dependent on single sources?
Do they have inventory buffers?
Geographic concentration risk (e.g., all in one country)
Red flag: Brittle supply chain (learned from chip shortage)
3. Business Continuity Planning — Disaster recovery plans
Backup production capacity
Insurance coverage (product liability, recall)
Legal and Compliance Due Diligence: — Litigation history (being sued by other customers?)
Regulatory compliance (environmental, labor)
Cybersecurity posture (ISO 27001, incident history)
IP ownership clarity (do they own what they claim?)
Risk Assessment Matrix:
| Risk Category | Example | Probability | Impact | Mitigation |
|---------------|---------|-------------|--------|------------|
| Technical | Cannot meet performance specs | Medium | High | Require proof-of-concept before award |
| Financial | Supplier bankruptcy | Low | Critical | Financial monitoring, dual source |
| Supply Chain | Sub-tier shortage | High | High | Require supply chain transparency, buffer inventory |
| Quality | High defect rates | Medium | High | Enhanced quality agreement, resident engineer |
| Capacity | Cannot scale to volume | Medium | Medium | Validate capacity plan, backup supplier |
Real example - Automotive Supplier Failure: — OEM selected low-cost supplier for safety sensors
Due diligence was minimal (cost-driven decision)
6 months into production: supplier quality collapsed (PPM >5000)
Root cause: Supplier took on too many customers, overextended capacity
Result: OEM had to qualify new supplier mid-production ($20M cost, 4-month delay)
Lesson: Thorough due diligence prevents costly surprises
Decision rule: If due diligence uncovers major red flags, do not proceed regardless of score. No supplier is worth program failure.

## Slide 20
#### Part 4: Make vs Buy Decision Analysis (Slides 18-20, ~10 minutes)

## Slide 21: Make vs Buy Decision Framework
One of the most strategic decisions in systems engineering: Should we make this in-house or buy from supplier?
This isn't just about cost — it's about strategy, capability, risk, and competitive advantage.
Framework for Make vs Buy Analysis:
1. Strategic Importance — Core competency? Is this technology central to our competitive differentiation?
IP value? Do we need to own the intellectual property?
Customer visibility? Do customers care who makes this?
Decision guidance: — Strategic/Core: Bias toward MAKE
Non-strategic/Commodity: Bias toward BUY
Examples: — Tesla: MAKE battery management, autonomous driving algorithms (core differentiation)
Tesla: BUY seats, lighting, fasteners (commodity, no differentiation)
2. Technical Capability — Do we have expertise? In-house engineering capability and experience
Can we acquire expertise? Time and cost to build capability
Supplier expertise? Are suppliers more capable than we could become?
Decision guidance: — Have capability: MAKE feasible
Capability gap + long time to acquire: BUY
Capability gap + strategic: Acquire/develop + MAKE
Example: — Traditional OEM entering EV market lacks battery expertise
Short-term: BUY battery packs from LG/CATL (faster time-to-market)
Long-term: Develop in-house expertise (strategic importance)
Transition: Move from BUY to MAKE over 5-7 years
3. Capacity and Scale — Production volume? Do we have volume to justify investment?
Utilization? Will our facilities run efficiently?
Scalability? Can we scale up/down with demand?
Decision guidance: — High volume + stable demand: MAKE (economies of scale)
Low volume + variable demand: BUY (supplier spreads costs across customers)
Example: — Tesla Gigafactory produces millions of battery cells → MAKE justified
Low-volume supercar (1000 units/year) → BUY from supplier
4. Cost Analysis (Total Cost of Ownership) — Make costs: R&D, tooling, facilities, labor, materials, overhead, opportunity cost
Buy costs: Supplier price, transaction costs, quality assurance, management overhead
Hidden costs: Both sides have hidden costs!
Decision guidance: — If MAKE cost < BUY cost by >20%: MAKE
If BUY cost < MAKE cost by >20%: BUY
If within 20%: Decide based on strategic factors
5. Risk Assessment — Supply risk: What if supplier fails, raises prices, or becomes competitor?
Technology risk: What if we invest in making but technology changes?
Quality risk: Where is quality more controllable?
Flexibility risk: Which option preserves future options?
Decision guidance: — High supply risk (e.g., single source): MAKE
High technology risk (rapidly evolving): BUY (avoid obsolete investment)
Critical quality: MAKE (more control)
6. Time to Market — How quickly do we need this? — Make timeline: Facility build, equipment procurement, ramp-up (2-4 years)
Buy timeline: Supplier selection, development, production (6-18 months)
Decision guidance: — Urgent: BUY (faster)
Long-term roadmap: MAKE (if strategic)
Recommendation: Evaluate ALL factors, not just one. Use weighted decision matrix (from Session 10).

## Slide 22: Make vs Buy Decision Matrix Example
Let's work through a real example: Should an automotive OEM make or buy electric motor for new EV?
Component: Electric Traction Motor (250 kW for midsize EV)
Evaluation Criteria and Scoring:
| Criterion | Weight | MAKE Score | BUY Score | MAKE Weighted | BUY Weighted |
|-----------|--------|------------|-----------|---------------|--------------|
| Strategic Importance | 25% | 8/10 (Important for EV differentiation) | 4/10 (Commodity from supplier) | 2.0 | 1.0 |
| Technical Capability | 20% | 5/10 (Limited experience, would need to acquire) | 9/10 (Suppliers very capable) | 1.0 | 1.8 |
| Cost | 20% | 6/10 (High initial investment, lower long-term) | 7/10 (No upfront, but ongoing supplier margin) | 1.2 | 1.4 |
| Quality & Reliability | 15% | 7/10 (Full control once established) | 8/10 (Suppliers proven track record) | 1.05 | 1.2 |
| Time to Market | 10% | 3/10 (3-4 years to build capability) | 9/10 (Supplier ready in 12-18 months) | 0.3 | 0.9 |
| Risk | 10% | 7/10 (Technology risk, but supply chain secure) | 5/10 (Supply risk, price risk) | 0.7 | 0.5 |
| Total | 100% | - | - | 6.25/10 | 6.8/10 |
Analysis: — BUY scores higher (6.8 vs 6.25) — but it's close!
MAKE strengths: Strategic control, long-term cost, supply chain security
BUY strengths: Technical capability, time to market, immediate quality
Decision factors to consider:
If OEM chooses BUY: — Faster to market (competitive advantage in fast-moving EV market)
Leverage supplier expertise
Lower upfront investment
Risk: Dependent on supplier, less differentiation, ongoing costs
Strategy: Dual-source motors to mitigate supply risk
If OEM chooses MAKE: — Long-term cost advantage (if volume >100k units/year)
Technology ownership and differentiation
Complete control over roadmap
Risk: 3-4 year delay, need to acquire expertise
Strategy: Partner with motor specialist initially, bring in-house over time
Actual industry examples:
Tesla - MAKE decision: — Designed proprietary motor (permanent magnet synchronous motor)
Rationale: Core differentiation, high volume (500k+ units/year), vertical integration strategy
Built in-house motor production at Gigafactories
Ford - BUY decision: — Sources motors from suppliers (e.g., BorgWarner, Hitachi)
Rationale: Faster to market, leverage supplier expertise, lower volume per model
Focus internal resources on battery and software (higher strategic value)
Hybrid approach - GM: — Initially bought motors (Volt, Bolt)
Developed in-house motor expertise over time
Now manufactures Ultium platform motors in-house (high volume, strategic)
Key insight: Make vs Buy is NOT permanent. Can transition over time as volumes, capabilities, and strategies evolve.

## Slide 23: Make vs Buy Special Considerations in Automotive
Automotive industry has unique factors that influence make vs buy decisions:
1. Safety Certification Requirements (ISO 26262) — Safety-critical components require ASIL certification
Make: Full control over safety process, but need internal ASIL capability
Buy: Supplier responsible for ASIL certification, but OEM still liable
Example: Brake systems typically bought from certified suppliers (Bosch, Continental) - they have decades of ASIL expertise
2. Recall Liability — OEM is ultimately responsible for recalls, even if supplier defect
Make: Direct control over root cause and fix
Buy: Dependent on supplier for corrective action, but OEM faces public blame
Strategy: Critical safety items often made in-house or dual-sourced to mitigate risk
3. Regulatory and Homologation — Vehicles must be certified in each market (FMVSS in US, ECE in Europe, etc.)
Make: OEM manages entire certification
Buy: Supplier provides compliance documentation, OEM integrates
Complexity: Global OEMs sell in 100+ countries - homologation is massive effort
4. Platform Sharing and Economies of Scale — Modern OEMs share platforms across multiple vehicle models
Make: Easier to standardize across platform (design once, use everywhere)
Buy: Can still standardize by using same supplier part across models
Example: VW Group MQB platform - shared components across VW, Audi, Skoda, Seat
Decision: Platform components often made in-house for maximum reuse
5. Technology Lifecycle (Automotive is Long) — Vehicles have 10-15 year production lifecycle
Component must be available for production + 10-15 years service parts
Make: Full control over obsolescence management
Buy: Require supplier to commit to 25-year availability (challenge for electronics)
Risk: Suppliers discontinue components, forcing costly redesigns
Strategy: End-of-life buy agreements, escrow of designs/tooling
6. Competitive Dynamics — If you BUY from supplier, do they also sell to your competitors?
Risk: No differentiation, supplier gains leverage
Example: Multiple OEMs use same Bosch radar sensors → limited differentiation
Strategy: Exclusive agreements (costly), or MAKE for differentiation
7. Vertical Integration Trends — Traditional OEMs: Low vertical integration (20-30%) - focus on assembly, powertrain
Tesla model: High vertical integration (50%+) - batteries, motors, software, even seats
Rationale:
Tesla: Speed, cost control, vertical integration = competitive advantage
Traditional: Flexibility, asset-light, focus on brand/distribution
No universal answer — depends on company strategy
8. Software-Defined Vehicles (Emerging Factor) — Modern vehicles are 'computers on wheels' - software is differentiator
MAKE decision increasingly common for software: In-house control over updates, features, user experience
BUY for hardware, MAKE for software: Hybrid approach
Example: OEMs buy hardware from suppliers but develop software stacks in-house
Decision framework summary:
MAKE when: — Strategic/core technology
High volume (>100k units/year)
Critical safety/quality control needed
IP ownership essential
Long-term cost advantage clear
BUY when: — Commodity/non-differentiating
Low volume or variable demand
Supplier has superior expertise
Time to market critical
Technology rapidly evolving (avoid obsolete investment)
HYBRID (Partner/Co-develop) when: — Strategic but capability gap exists
Shared risk/investment makes sense
Want to develop in-house expertise over time
Remember: This is a strategic decision that should involve executive leadership, not just engineering.

## Slide 24
#### Part 5: Infrastructure Requirements Planning (Slides 21-22, ~6 minutes)

## Slide 25: Infrastructure Lifecycle Support Requirements
Systems don't exist in isolation - they require infrastructure throughout their lifecycle. Often overlooked until it's too late.
Infrastructure Categories:
1. Development Infrastructure
Engineering Tools: — CAD/CAE software (CATIA, Siemens NX)
Simulation tools (MATLAB/Simulink, ANSYS)
Requirements management (DOORS, Jama)
Model-based systems engineering (SysML tools)
Requirements: Licenses, training, IT support, interoperability
Testing Equipment: — Hardware-in-the-loop (HIL) test systems
Environmental chambers (temperature, humidity, vibration)
Electromagnetic compatibility (EMC) test chambers
Dynamometers (powertrain testing)
Crash test facilities
Requirements: Calibration schedules, maintenance, operator training
IT Infrastructure: — PLM (Product Lifecycle Management) systems
Version control (Git, SVN)
Collaboration platforms (SharePoint, Confluence)
High-performance computing (for simulation)
Requirements: Cybersecurity, backups, disaster recovery, access control
2. Manufacturing Infrastructure
Production Equipment: — Assembly lines and robotics
Machining centers (CNC)
Welding and joining equipment
Paint and coating systems
Requirements: Maintenance schedules, spare parts, operator training, safety systems
Quality Control: — Coordinate measuring machines (CMM)
Non-destructive testing (X-ray, ultrasound)
In-process inspection systems
Requirements: Calibration, statistical process control (SPC), traceability
Logistics: — Warehouse management systems (WMS)
Material handling equipment
Inventory tracking (RFID, barcodes)
Requirements: Integration with ERP systems, real-time visibility
3. Service and Support Infrastructure
Diagnostic Tools: — Scan tools and diagnostic software
Specialized test equipment for service centers
Remote diagnostic capabilities (telematics)
Requirements: Regular updates, backward compatibility, dealer training
Service Networks: — Dealer service centers
Training facilities for technicians
Technical support hotlines
Requirements: Geographic coverage, response time SLAs, escalation paths
Spare Parts Management: — Parts warehousing and distribution
Forecasting and inventory optimization
Obsolescence management
Requirements: 10-15 year availability, cost-effective storage
4. IT and Cybersecurity Infrastructure (Increasingly Critical)
Connected Vehicle Backend: — Cloud infrastructure for OTA (over-the-air) updates
Telematics data collection and analysis
Customer apps and portals
Requirements: Scalability (millions of vehicles), security, uptime (99.9%+)
Cybersecurity: — Security Operations Center (SOC)
Intrusion detection systems
Incident response capabilities
Requirements: ISO 21434 compliance, 24/7 monitoring, threat intelligence
Infrastructure Planning Challenges:
Challenge 1: Long Lead Times — Major test equipment: 12-18 months procurement and installation
Manufacturing lines: 24-36 months design and commissioning
Implication: Infrastructure planning must start EARLY in system development (not afterthought)
Challenge 2: Obsolescence — IT systems evolve every 3-5 years
Vehicle lifecycle is 10-15 years
Strategy: Modular architecture, open standards, technology refresh plans
Challenge 3: Cost — Infrastructure is capital-intensive (not always visible in product cost)
Example: Full vehicle development program infrastructure cost: $500M - $2B
Strategy: Shared infrastructure across programs, cloud/SaaS where possible
Best practice: Develop Infrastructure Requirements Document alongside System Requirements - ensure infrastructure is engineered, not assumed.

## Slide 26: Infrastructure Requirements Specification
Infrastructure requirements should be as rigorous as system requirements. Here's how to specify them:
Infrastructure Requirement Structure:
Same format as system requirements (from Session 4)
Example - Testing Infrastructure Requirements:
Functional Requirements: — INF-TEST-001: 'The HIL test system shall support simulation of 8 ECU nodes simultaneously'
INF-TEST-002: 'The environmental chamber shall accommodate test articles up to 2m × 1m × 1m'
INF-TEST-003: 'The test data management system shall store 10 years of test results with traceability to requirements'
Performance Requirements: — INF-TEST-010: 'The HIL system shall execute real-time simulations with maximum 1ms latency'
INF-TEST-011: 'The environmental chamber shall achieve temperature range -40°C to +125°C with ±2°C accuracy'
INF-TEST-012: 'The EMC chamber shall provide shielding effectiveness >100 dB from 10 kHz to 40 GHz'
Availability Requirements: — INF-TEST-020: 'Test equipment shall have minimum 95% uptime during business hours'
INF-TEST-021: 'Calibration shall be performed annually per ISO 17025 standards'
INF-TEST-022: 'Backup systems shall be available for critical test equipment (maximum 24-hour switchover)'
Integration Requirements: — INF-TEST-030: 'HIL system shall integrate with test management tool (JIRA, TestRail) via API'
INF-TEST-031: 'Test data shall be automatically uploaded to PLM system upon test completion'
Support and Maintenance Requirements: — INF-TEST-040: 'Vendor shall provide 24/7 technical support with 4-hour response time'
INF-TEST-041: 'Spare parts for critical equipment shall be stocked on-site (max 4-hour replacement)'
INF-TEST-042: 'Equipment shall include remote diagnostics capability for vendor support'
Lifecycle Requirements: — INF-TEST-050: 'Equipment shall be supported by vendor for minimum 15 years'
INF-TEST-051: 'Software/firmware updates shall be provided quarterly at no additional cost for first 5 years'
INF-TEST-052: 'Technology refresh path shall be defined with backward compatibility for existing test scripts'
Example - IT Infrastructure Requirements:
Cloud Infrastructure (for connected vehicles): — INF-IT-001: 'Cloud platform shall support 5 million concurrent vehicle connections'
INF-IT-002: 'System shall scale automatically to handle 10× traffic spikes (e.g., mass OTA updates)'
INF-IT-003: 'Data storage shall provide 99.999% durability (S3 equivalent)'
INF-IT-004: 'System uptime shall be ≥99.9% (max 8.76 hours downtime per year)'
INF-IT-005: 'Disaster recovery: Recovery Time Objective (RTO) ≤4 hours, Recovery Point Objective (RPO) ≤15 minutes'
Cybersecurity Infrastructure: — INF-SEC-001: 'Security Operations Center shall provide 24/7/365 monitoring'
INF-SEC-002: 'Intrusion detection system shall analyze 100% of inbound/outbound traffic'
INF-SEC-003: 'Security incident response shall be initiated within 1 hour of threat detection'
Total Cost of Ownership (TCO) Considerations:
Infrastructure costs include:
Capital expenditure (CAPEX): Equipment purchase, installation
Operating expenditure (OPEX): Maintenance, calibration, energy, staffing
Lifecycle costs: Upgrades, obsolescence management, decommissioning
Example TCO - HIL Test System: — Initial purchase: $500k
Installation and commissioning: $100k
Annual maintenance: $50k
Calibration: $10k/year
Software licenses: $20k/year
Operator training: $15k/year
10-year TCO: $500k + $100k + ($95k × 10) = $1.55M
Often, OPEX over 10 years exceeds initial CAPEX!
Infrastructure Requirements Review: — Cross-functional team: Engineering, IT, manufacturing, service, finance
Verify infrastructure supports ALL lifecycle phases (development, production, service)
Ensure scalability (can infrastructure grow with program?)
Validate vendor support commitments
Assess risks (single points of failure, vendor lock-in)
Common mistake: Specifying infrastructure at last minute → delays, gaps, suboptimal solutions. Start infrastructure planning in concept phase. —--
#### Part 6: Lifecycle Management Plans (Slides 23-24, ~8 minutes)

## Slide 27: Lifecycle Management Strategy
Systems engineering doesn't end at production launch. Most of a system's lifecycle happens AFTER launch.
Automotive System Lifecycle Phases:
1. Development Phase (3-5 years)
Concept, design, validation, industrialization
Management focus: Requirements, design, verification
2. Production Phase (5-10 years)
Active manufacturing and sales
Management focus: Quality, cost reduction, running changes
3. Service Phase (15-20 years)
Active vehicle fleet in field
Management focus: Warranty, recalls, spare parts, software updates
4. End-of-Life Phase (5+ years)
Production ended, but service continues
Management focus: Spare parts availability, obsolescence, phase-out
Total lifecycle: 25-30+ years from concept to complete phase-out
Lifecycle Management Plan Components:
A. Maintenance Strategy
Preventive Maintenance: — Scheduled inspections and service
Example: Battery pack inspection every 2 years, coolant replacement every 4 years
Requirements: Service intervals, procedures, special tools
Predictive Maintenance: — Condition-based using sensor data and analytics
Example: Monitor battery degradation, predict failure before it happens
Requirements: Sensors, telematics, analytics algorithms
Corrective Maintenance: — Repair after failure
Requirements: Fault diagnostics, repair procedures, spare parts availability
Design for Maintainability: — Modular design for easy replacement
Accessible components (no 'service position' acrobatics)
Self-diagnostics and prognostics
Example: Tesla battery pack initially required lifting car → redesigned for easier access
B. Support Strategy
Tiered Support Structure:
Tier 1 - Dealer/Service Center: — Routine maintenance and common repairs
Diagnostic scan and code reading
Requirements: Basic training, diagnostic tools, common spare parts
Tier 2 - Regional Technical Center: — Complex diagnostics and repairs
Specialized equipment (e.g., battery pack repair)
Requirements: Advanced training, specialized tools, expert technicians
Tier 3 - OEM Engineering: — Novel issues, software bugs, design defects
Root cause analysis and engineering fixes
Requirements: Access to design data, simulation tools, engineering expertise
Support Channels: — Phone/email support: Technical assistance hotline
Remote diagnostics: Over-the-air data collection and analysis
Field service engineers: Deploy to dealer for complex issues
Training programs: Regular updates to dealers on new technologies
C. Software and Update Strategy (Critical for Modern Vehicles)
Over-the-Air (OTA) Updates: — Capability to update vehicle software remotely
Use cases: Bug fixes, feature additions, performance improvements, security patches
Requirements: Secure update mechanism, rollback capability, customer notification
Example: Tesla pushes updates monthly, adding features and fixing bugs
Update Lifecycle: — How long will vehicles receive updates? Define commitment (e.g., 8 years from production)
What types of updates? Security (mandatory), features (optional), performance
Backward compatibility: Ensure new software works on old hardware
Software Obsolescence: — Older vehicles may not have hardware for new features
Strategy: Define 'end of support' date, communicate clearly to customers
Example: 10-year-old vehicle may not get latest autonomous features (sensor limitations)
D. Technology Refresh Planning
Component Obsolescence: — Electronics have short lifecycles (2-5 years) vs vehicle lifecycle (15+ years)
Challenge: Semiconductor, sensors, displays discontinued before vehicle end-of-life
Strategies:
Last-time buy: Purchase lifetime supply before obsolescence
Redesign: Substitute with newer equivalent component
Aftermarket: Third-party suppliers for obsolete parts
Software emulation: Use newer hardware with compatibility software
Proactive Obsolescence Management: — Track component lifecycles from suppliers
Monitor obsolescence bulletins (component end-of-life notices)
Design for replaceability (modular, open interfaces)
Tools: Obsolescence tracking databases (IHS Markit, Z2Data)
Technology Insertion: — Mid-cycle refreshes to keep product competitive
Example: Update infotainment system after 3-4 years to latest tech
Requirements: Design architecture for upgradability
Real example - Automotive Infotainment Obsolescence: — 2015 vehicle with built-in navigation using Qualcomm chipset
2020: Qualcomm discontinues chipset
Options:
Last-time buy (expensive, storage costs)
Redesign with new chip (engineering cost, re-certification)
End production (acceptable if nearing end-of-life)
Smartphone integration (Android Auto/CarPlay) - make built-in navigation optional
Many OEMs chose option 4 - strategic shift away from proprietary infotainment
Lifecycle Cost Impact: — Service and support typically 2-3× the development cost — Poor lifecycle planning → customer dissatisfaction, warranty costs, brand damage
Best practice: Lifecycle cost modeling during design phase (Session 13 topic)

## Slide 28: Integrating Agreements and Infrastructure into Systems Engineering
Let's integrate everything we've learned into the systems engineering process.
Agreements and Infrastructure in the V-Model:
Left Side (Development):
Concept Phase: — Make vs Buy decisions: Which components in-house vs supplier?
Supplier engagement strategy: Identify strategic partners for ESI
Infrastructure planning begins: What facilities, tools, equipment needed?
Requirements Phase: — Supplier requirements: Flow-down requirements to suppliers
Infrastructure requirements: Define test equipment, manufacturing, IT needs
Contract negotiation: Align contracts with technical requirements
Design Phase: — Supplier collaboration: ESI for co-development
Interface specifications: Define OEM-supplier boundaries
Infrastructure procurement: Long-lead items (test chambers, production lines)
Implementation Phase: — Supplier development: Monitor supplier progress, support as needed
Infrastructure deployment: Install and commission equipment
Contract management: Track milestones, manage changes
Right Side (Verification and Validation):
Integration: — Supplier deliveries: Receive and inspect components
Infrastructure validation: Verify equipment ready for testing
Verification: — Use infrastructure: Test equipment, HIL systems
Supplier witnessing: Invite suppliers to verification events
Validation: — Field testing: Use service infrastructure (dealer diagnostics)
Production and Operations: — Supplier performance management: Scorecards, business reviews
Infrastructure operations: Manufacturing lines, service networks
Lifecycle management: Execute LMP, manage obsolescence, updates
Key insight: Agreements and infrastructure are NOT separate from technical work - they're ENABLERS of technical work. Integrate from day one.
Cross-functional Integration:
Systems engineering doesn't work in isolation. This session's topics require collaboration:
| Activity | Systems Engineering Role | Collaborates With |
|----------|-------------------------|-------------------|
| Supplier selection | Define technical evaluation criteria | Procurement, Quality, Finance |
| Make vs Buy | Technical feasibility and risk assessment | Strategy, Finance, Manufacturing |
| Contract negotiation | Technical requirements verification | Legal, Procurement |
| Infrastructure planning | Define technical requirements | Manufacturing, IT, Facilities |
| Lifecycle management | Define support strategy | Service, Quality, Customer Support |
Systems engineer as integrator: You ensure technical, business, and operational aspects align.

## Slide 29: Real-World Example - Tesla Vertical Integration Strategy
Let's analyze a real case study: Tesla's vertical integration strategy - bold make vs buy decisions.
Tesla's MAKE Decisions (High Vertical Integration):
1. Battery Packs and BMS — Decision: MAKE (design in-house, co-manufacture with Panasonic/LG)
Rationale:
Core strategic differentiator (range, performance)
Proprietary technology (cylindrical cells, structural pack)
Cost control (batteries = 30% of vehicle cost)
Infrastructure: Gigafactories (Nevada, Texas, Berlin, Shanghai)
Outcome:
Leading battery technology
Cost advantage over competitors
BUT: Massive capital investment ($5B+ per Gigafactory)
2. Electric Drive Units (Motors, Inverters) — Decision: MAKE (in-house design and manufacturing)
Rationale:
Performance differentiation
Tight integration with battery and vehicle controls
IP ownership
Infrastructure: Motor production lines at Fremont, Nevada
Outcome: Industry-leading efficiency, performance
3. Autonomous Driving Software and Hardware — Decision: MAKE (Full Self-Driving software, FSD computer chip)
Rationale:
Ultimate competitive differentiator
No supplier had capability Tesla needed
Recurring revenue model (FSD subscriptions)
Infrastructure: AI training supercomputers (Dojo), massive fleet data collection
Outcome: Leading autonomous capability, but still pending full autonomy
4. Supercharger Network — Decision: MAKE (proprietary charging infrastructure)
Rationale:
Enable long-distance EV travel (infrastructure didn't exist)
Customer experience control
Brand differentiation
Infrastructure: 50,000+ Superchargers globally
Outcome: Competitive moat, but now opening to other OEMs (new revenue stream)
Tesla's BUY Decisions (Still Rely on Suppliers):
1. Semiconductors — Decision: BUY (from suppliers like Infineon, NXP, AMD)
Rationale: Not core competency, massive capital to enter
Partnership: Close collaboration with AMD (infotainment), Nvidia (early autonomy)
Challenge: Affected by chip shortage, but recovered faster than traditional OEMs
2. Cameras and Sensors — Decision: BUY (cameras from suppliers, no lidar - strategic choice)
Rationale: Sensor manufacturing not core, focus on software
3. Seats, HVAC, Interior — Decision: BUY (though more vertical than traditional OEMs)
Rationale: Lower strategic value, cost-effective to outsource
Comparison to Traditional OEM (e.g., Ford, GM):
| Component | Tesla | Traditional OEM |
|-----------|-------|-----------------|
| Batteries | MAKE (strategic) | BUY (LG, CATL, Panasonic) - transitioning to MAKE |
| Motors | MAKE | BUY (Bosch, ZF, BorgWarner) |
| Software | MAKE (core) | Historically BUY, now transitioning to MAKE |
| Infotainment | MAKE | BUY (suppliers) |
| Body/Chassis | MAKE (Gigacasting) | MAKE (core competency) |
| Final Assembly | MAKE | MAKE (core competency) |
Tesla vertical integration: ~50% (much higher than industry average of 20-30%)
Tradeoffs of Tesla's Strategy:
Advantages: — Speed (no negotiations, aligned incentives)
Control (quality, IP, roadmap)
Cost (no supplier margins, economies at scale)
Innovation (rapid iteration, less complexity)
Disadvantages: — Capital intensity (billions in infrastructure)
Risk concentration (if in-house fails, no fallback)
Capability requirements (must hire/build expertise)
Scalability challenges (stretched during ramp-ups)
Results: — Tesla achieved industry-leading margins (25%+ vs 5-10% for traditional OEMs)
Faster innovation cycles (OTA updates, rapid design changes)
BUT: Production hell during Model 3 ramp (too much in-house, not enough expertise)
Traditional OEMs Responding: — GM: Ultium battery platform (moving toward MAKE for batteries)
Ford: In-house software (Ford Blue Oval Embedded Software - MAKE decision)
VW: Cariad software unit (MAKE for software)
Trend: Strategic components (batteries, software) moving to MAKE
Lessons for systems engineers: — Make vs Buy is strategic, CEO-level decision
Vertical integration is a spectrum, not binary
Infrastructure investment is enormous - assess ROI carefully
Beware of vertical integration for its own sake - align with core competencies
Hybrid approaches exist (co-develop, strategic partnerships)
No universal answer — depends on company strategy, capabilities, market position.

## Slide 30: Key Takeaways
Let's consolidate what you've learned today:
1. Supplier Relationships are Strategic — Tier suppliers by strategic importance (strategic partners vs transactional)
Engagement models: Black box, gray box, white box
Performance management through scorecards and reviews
Early Supplier Involvement (ESI) for complex components
2. Contracts Enable and Protect — Choose contract type based on risk and certainty (FFP, cost-plus, T&M)
Essential clauses: Technical specs, IP ownership, change control, quality, warranty
Active contract management: SPI/CPI tracking, milestone reviews
3. Vendor Selection is Systematic — Structured process: RFI → RFQ → Evaluation → Negotiation → Award
Weighted multi-criteria scoring (technical, quality, cost, delivery, business)
Due diligence: Site visits, reference checks, financial health, risk assessment
4. Make vs Buy is Strategic Decision — Framework: Strategic importance, capability, cost, risk, time-to-market
Not permanent - can transition over time (buy initially, make later)
Automotive-specific factors: Safety certification, recall liability, long lifecycle
5. Infrastructure Enables Lifecycle — Development infrastructure: Tools, test equipment, IT systems
Manufacturing infrastructure: Production lines, quality control
Service infrastructure: Diagnostics, training, spare parts
Plan early (long lead times), specify as requirements
6. Lifecycle Management is Long-Term — Phases: Development, production, service, end-of-life (25-30 years total)
Maintenance: Preventive, predictive, corrective
Support: Tiered structure, training, documentation
Technology refresh: Obsolescence management, software updates
The Big Picture: Modern systems engineering is 70% about managing suppliers, contracts, and infrastructure. Technical brilliance is necessary but not sufficient. Master the organizational ecosystem.

## Slide 31: Connection to Other Sessions and Systems Engineering Framework
Let's connect today's learning to our broader systems engineering journey:
Foundation from Earlier Sessions:
Session 2 (SE Fundamentals): ISO/IEC 15288 includes Agreement and Enabling Processes
Today's content is from those process groups
Agreement Processes: Acquisition, supply
Enabling Processes: Infrastructure management, asset management
Session 4 (Requirements): Supplier requirements and infrastructure requirements
Flow-down to suppliers
Traceability across organizational boundaries
Session 5 (Architecture): Make vs buy decisions shape architecture
Interface definitions between OEM and supplier
Allocation of requirements to suppliers
Integration with Parallel Sessions:
Session 9 (Project and Risk Management):
Supplier risks in risk register
Schedule dependencies on supplier deliveries
Infrastructure dependencies in project plan
Session 10 (Decision and Quality Management):
Make vs buy uses decision analysis frameworks (MCDA)
Supplier quality management (critical parameter management)
What Builds on Today:
Session 12 (Safety and Security):
Safety requirements flow to suppliers (ISO 26262)
Cybersecurity in supplier components (ISO 21434)
Supplier audits for safety compliance
Session 13 (Lifecycle Cost and TCO):
Total Cost of Ownership includes supplier costs, infrastructure CAPEX/OPEX
Make vs buy cost modeling
Service and support cost analysis
Session 15 (Technical Management and Enabling Processes):
Configuration management across suppliers
Information management (data exchange with suppliers)
Infrastructure management processes
Systems Engineering as Integration Discipline:
Today's session highlights that systems engineers integrate:
Technical: Requirements, design, verification
Organizational: Suppliers, contracts, partnerships
Operational: Infrastructure, lifecycle support
You're not just engineering a product - you're engineering an ECOSYSTEM that develops, produces, and supports that product for 25+ years.
Professional reality: Senior systems engineers spend >50% of time on agreements and infrastructure. It's not 'overhead' - it's core SE.

## Slide 32: 📊 PPT DESIGN GUIDANCE
Real Examples to Include:
Practical Exercise (Due before Session 12):
You are the systems engineer for a Level 3 Autonomous Emergency Steering System for highway use. The system will use cameras, radar, and lidar to detect obstacles and automatically steer to avoid collisions.
Part 1: Make vs Buy Analysis (40%)
Conduct make vs buy analysis for three components:
Lidar sensor (3D point cloud, 150m range, automotive-grade)
Sensor fusion and decision algorithm software
Steering actuator (electric motor for automated steering input)
For EACH component, provide:
Evaluation against 6 criteria: Strategic importance, technical capability, cost, capacity, risk, time-to-market
Scoring (1-10 per criterion) with brief rationale
MAKE or BUY decision with justification
Part 2: Supplier Selection Plan (35%)
For the component(s) you decided to BUY:
Define evaluation criteria with weights (must include technical, quality, cost, delivery, business)
Outline selection process (RFI/RFQ/evaluation/award)
Identify 3-5 potential suppliers (real companies - research required)
List critical contract clauses needed (minimum 5)
Part 3: Infrastructure and Lifecycle Planning (25%)
Define infrastructure requirements for:
Testing: What test equipment needed? (e.g., HIL, vehicle-in-the-loop, proving ground)
Service: How will dealers diagnose and repair this system? What tools/training?
Outline lifecycle management approach:
Maintenance strategy (how often inspected? What wear items?)
Software update strategy (how long will you support updates?)
Obsolescence risks and mitigation (sensors have 5-year lifecycle, vehicle is 15 years)
Deliverable Format: — Part 1: Make vs buy decision matrix (1 page per component = 3 pages)
Part 2: Supplier selection plan (2 pages)
Part 3: Infrastructure and lifecycle plan (1-2 pages)
Total: 6-7 pages
Grading Criteria: — Systematic use of decision frameworks (not gut feel)
Depth of analysis (rationale for scores/decisions)
Automotive realism (safety, regulations, cost)
Professional quality (industry-ready documentation)
Tips: — Research real suppliers (Waymo for lidar, Mobileye for algorithms, ZF for actuators)
Consider ISO 26262 ASIL requirements (autonomous steering = ASIL-D, most stringent)
Think about the 2021 chip shortage - how does that affect your decisions?
Balance cost vs control vs time-to-market
Discussion Questions: — Would your make vs buy decisions differ for a startup vs established OEM?
How does geopolitical risk (e.g., China-US tensions) affect supplier selection?
Should you single-source or dual-source lidar? Trade-offs?
What happens in 10 years when lidar technology has advanced - how do you handle obsolescence?
30 minutes for your questions. —--
Professional business aesthetic: Clean, data-driven, enterprise-quality
Color coding:
Blue for Supplier/Agreement topics
Green for Infrastructure topics
Orange for Lifecycle Management
Purple for Make vs Buy decisions
Red for pitfalls and risks
Use real industry examples: Photos of supplier facilities, contract excerpts (anonymized), actual tools
Diagrams: Supply chain networks, decision matrices, lifecycle timelines
Slide 3 (Why This Matters - Automotive Statistics) - Industry reality
Slide 4 (Chip Shortage Case Study) - Recent crisis everyone remembers
Slide 9 (Collaboration Models) - Black/gray/white box framework
Slide 16 (Vendor Evaluation Scoring) - Practical tool students will use
Slide 18-19 (Make vs Buy Framework and Example) - Strategic decision-making
Slide 26 (Tesla Case Study) - Real-world application
Slide 27 (Pitfalls and Best Practices) - Students will reference this
Slide 28 (Summary) - Students will photograph this
Slide 7: Build supplier ecosystem diagram layer by layer
Slide 9: Transition between black/gray/white box models with sliding graphics
Slide 16: Animated scoring matrix filling in row by row
Slide 19: Make vs buy decision matrix with weighted scores calculating live
Slide 23: Lifecycle timeline with phases expanding to show detail
Slide 10: Supplier scorecard with real metrics
Slide 12: Contract types comparison table
Slide 16: Full vendor evaluation matrix (3 suppliers compared)
Slide 19: Make vs buy decision matrix with scoring
Slide 24: Lifecycle Management Plan outline
Use actual automotive supplier names (Bosch, Continental, Denso, ZF, etc.)
Reference real contracts clauses (anonymized but authentic)
Show actual tools (DOORS screenshots, SAP supplier management, etc.)
Include real case studies (chip shortage, Tesla vertical integration, Toyota supplier partnerships)

## Slide 33: 🎯 INSTRUCTOR NOTES
Assessment Opportunities:
Business + technical integration: Show how agreements/infrastructure enable technical success
Real crisis examples: Chip shortage, supplier bankruptcies - recent, memorable
Decision frameworks: Emphasize systematic vs gut-feel approaches
Balance theory and practice: Every framework illustrated with automotive example
Strategic thinking: Elevate from tactical (contracts) to strategic (ecosystem design)
Challenge 1: "Why do engineers need to know about contracts and business?"
How to address: Slide 3 statistics - 70% of vehicle is suppliers. Show Slide 4 - chip shortage was business/contract issue that halted production. Engineers must understand business context or technical brilliance is wasted. Reference Toyota unintended acceleration (Session 4) - supplier management failure, not just technical.
Challenge 2: "Make vs buy seems simple - just compare costs"
How to address: Slide 18-19 - show multi-criteria framework. Emphasize strategic, risk, capability factors. Use Tesla example (Slide 26) - they chose MAKE for batteries despite higher cost because strategic. Cost is ONE factor, not the only factor.
Challenge 3: "Isn't this just procurement's job?"
How to address: Distinguish roles: Procurement executes, but SYSTEMS ENGINEERS define technical requirements, evaluation criteria, make vs buy rationale. Show Slide 13 - technical clauses that engineers must verify. Procurement can't evaluate technical capability without SE input.
Challenge 4: "How can we plan infrastructure 5 years in advance?"
How to address: Acknowledge uncertainty, but emphasize long lead times (Slide 21 - test equipment takes 12-18 months). Planning ≠ perfect prediction. Use iterative approach: Rough planning early, refine as uncertainty reduces. Modularity and flexibility in infrastructure design.
Challenge 5: "Tesla succeeds with high vertical integration. Should everyone do that?"
How to address: Slide 26 trade-offs. Tesla's model works for them (high capital, tech company culture, investor patience). Traditional OEMs have different strengths (brand, dealer networks, manufacturing scale). No universal answer - align with company strategy and capabilities.
If running short: — Condense Slide 12 (Contract Types) - focus on FFP and cost-plus only
Reduce Slide 21 (Infrastructure categories) to high-level overview
Move some best practices from Slide 27 to backup slides
If running long: — Extend Slide 26 (Tesla case) with more details on Gigafactory strategy
Add interactive exercise: Give students a component, do quick make vs buy vote, discuss
Show live demo of supplier scorecard tool or contract management system
Core content (must cover - non-negotiable): — Slides 8-11 (Supplier engagement and collaboration)
Slides 15-17 (Vendor selection process and criteria)
Slides 18-20 (Make vs buy framework and examples)
Slides 23-24 (Lifecycle management)
Slide 26 (Tesla case study)
Slide 27 (Pitfalls and best practices)
Slide 28 (Summary)
Slide 4: Ask class: "How many of you were affected by the chip shortage? Couldn't buy a car, or paid over MSRP?" (Personal connection)
Slide 18: Interactive - show a component (e.g., infotainment system), quick poll: "Make or Buy? Why?" Discuss different perspectives.
Slide 19: Work through scoring together - call on students to score each criterion, discuss reasoning.
Slide 26: "Tesla fans in the class? Critics? Let's debate vertical integration strategy." (Engagement through friendly debate)
Slide 27: Ask: "What's the worst supplier horror story you've heard?" Relate to pitfalls.
Quick Poll (Slide 3): "Guess: What % of a typical vehicle is made in-house by the OEM?" (Answers usually way too high - reveals misconception)
Case Discussion (Slide 4): "If you were an automotive OEM in 2020, what would you have done differently to avoid chip shortage impact?
Decision Exercise (Slide 19): Break into small groups, each group takes one make vs buy criterion, scores it, presents reasoning.
Debate (Slide 26): Pro-vertical integration vs pro-outsourcing - students take sides, defend with evidence.
Before class: — [ ] Real supplier scorecard example (anonymized from industry if possible)
[ ] Sample contract clauses (extract from public sources or templates)
[ ] Make vs buy decision template (Excel)
[ ] Chip shortage timeline and data (2021-2023)
[ ] Tesla vs traditional OEM comparison data
[ ] Exercise assignment handout with rubric
Handouts: — [ ] Supplier evaluation criteria template
[ ] Make vs buy decision matrix template
[ ] Lifecycle management plan outline
[ ] Contract checklist for systems engineers
[ ] Infrastructure requirements template
Post-class: — [ ] Share slides
[ ] Post exercise assignment with due date
[ ] Post templates (vendor evaluation, make vs buy, LMP)
[ ] Post links to: ISO/IEC 15288 (Agreement and Enabling Processes), INCOSE Systems Engineering Handbook (Chapters on acquisition and supply)
[ ] Create discussion forum: "Share examples of make vs buy decisions you've seen - what worked, what didn't?
During lecture: — Quick quiz (Slide 12): "Which contract type for uncertain scope: FFP or Cost-Plus?
Quick quiz (Slide 18): "Name three factors in make vs buy decision besides cost
Exercise assessment criteria: — Systematic use of decision frameworks (weighted scoring, criteria-based)
Depth of analysis (not superficial - real research on suppliers)
Automotive realism (considers safety, regulations, recall liability)
Professional quality (could this be presented to management?)
Common student mistakes to watch for: — Choosing make vs buy based on single criterion (usually cost)
Generic supplier evaluation (not automotive-specific)
Forgetting lifecycle phase (focus only on development/production, ignore 20-year service)
No risk consideration (assuming everything goes perfectly)
Unrealistic (trying to make everything in-house, or outsourcing critical strategic items)

## Slide 34: ✅ Session Success Criteria
Students leave able to:
✓ Develop supplier engagement strategies aligned with strategic importance
✓ Apply systematic vendor selection processes with weighted evaluation criteria
✓ Conduct make vs buy analysis using multi-criteria decision frameworks
✓ Specify infrastructure requirements for development, production, and service
✓ Create lifecycle management plans including maintenance, support, and obsolescence strategies
✓ Recognize that agreements and infrastructure are enabling elements of systems engineering
Critical outcome: Students understand that systems engineering extends beyond technical design to include strategic supplier relationships, infrastructure planning, and lifecycle management. They can apply structured decision frameworks to make vs buy and vendor selection decisions.
Evidence of success: — Student can articulate criteria for make vs buy decision for a given component
Student can develop weighted vendor evaluation matrix and justify scoring
Student understands trade-offs of vertical integration (Tesla model vs traditional)
Student can specify infrastructure requirements systematically
Student recognizes lifecycle extends 25+ years beyond production

## Slide 35: 📚 Additional Resources for Students
Standards and Guidelines: — ISO/IEC/IEEE 15288:2015: Systems and Software Engineering - System Life Cycle Processes (Section 4.2 Agreement Processes, Section 4.4 Enabling Processes)
INCOSE Systems Engineering Handbook, Chapter 5: Agreement Processes
ISO 10007:2017: Quality Management - Guidelines for Configuration Management
ISO 55000:2014: Asset Management
Automotive-Specific: — IATF 16949:2016: Automotive Quality Management System Standard
VDA 6.3: Process Audit (German automotive industry supplier audit standard)
AIAG PPAP Manual: Production Part Approval Process (supplier qualification)
SAE J1739: Potential Failure Mode and Effects Analysis (FMEA) - supplier risk assessment
Make vs Buy and Strategic Sourcing: — "Strategic Sourcing and Category Management" by Magnus Karlsson
"Make or Buy: The Choice Between In-House Production and External Sourcing" (Harvard Business Review articles)
"The Outsourcing Handbook: How to Implement a Successful Outsourcing Process" by Mark J. Power et al.
Contract Management: — "A Guide to the Project Management Body of Knowledge (PMBOK)" - Chapter on Procurement Management
"Contract Management Body of Knowledge (CMBOK)" by NCMA
"Getting to Yes: Negotiating Agreement Without Giving In" by Fisher & Ury
Infrastructure and Lifecycle: — "Total Productive Maintenance" by Seiichi Nakajima
"Asset Management Excellence: Optimizing Equipment Life-Cycle Decisions" by John D. Campbell
"Software Obsolescence in Defence Systems" by Peter Sandborn
Online Resources: — Automotive Industry Action Group (AIAG): Supplier quality and PPAP resources
Supply Chain Dive: News and analysis on automotive supply chain
McKinsey Automotive & Assembly insights: Strategic sourcing articles

## Slide 36: 🔗 Connections to Other Sessions
Builds on: — Session 2: ISO/IEC 15288 Agreement and Enabling Processes (theoretical foundation)
Session 4: Requirements flow to suppliers, infrastructure requirements
Session 5: Architecture decisions inform make vs buy
Session 9: Supplier risks in project risk management
Session 10: Decision analysis frameworks (MCDA for vendor selection, make vs buy)
Leads to: — Session 12: Safety requirements in supplier contracts (ISO 26262), cybersecurity in supply chain (ISO 21434)
Session 13: Total cost of ownership includes supplier costs, infrastructure CAPEX/OPEX, lifecycle costs
Session 15: Configuration management across supply chain, infrastructure management processes
Session 16: Future trends (digital supply chains, AI in supplier management, blockchain for traceability)
Key concept thread: — Session 2: WHAT is systems engineering? (Process framework)
Session 9: HOW do we manage projects? (Project management)
Session 10: HOW do we make decisions and ensure quality? (Decision and quality)
Session 11: HOW do we manage suppliers and infrastructure? (Organizational ecosystem) ← TODAY — Session 13: What are the lifecycle costs? (Economic analysis)
Recurring themes: — Traceability: Requirements traced to supplier deliverables
Risk management: Supplier and infrastructure risks
Lifecycle thinking: 25-30 year perspective
Standards: ISO 26262, ASPICE flow to suppliers via contracts

## Slide 37: 🎬 Opening and Closing Strategies
Closing (Last 2 minutes):
Start with image of empty car factory (chip shortage) on screen as students enter. Begin:
Look at this image. This is a brand-new automotive factory sitting EMPTY in 2021. Not because of technical failure. Not because of poor design. But because tiny silicon chips - each costing $5 - were unavailable.
The global automotive industry lost $210 billion. Millions of vehicles unbuilt. All because of supplier and infrastructure management failures.
Today, we learn how to engineer the organizational ecosystem - suppliers, contracts, infrastructure - that enables complex systems. Because brilliant technical design is worthless if you can't source components or support the product.
Welcome to Session 11: Agreement and Infrastructure Management - the 'other half' of systems engineering.
Return to the opening image:
We started with empty factories - the cost of ignoring what we learned today. You now have the frameworks to prevent this:
You can segment suppliers strategically and engage them effectively
You can make systematic make vs buy decisions, not gut feel
You can select vendors using rigorous, weighted criteria
You can plan infrastructure requirements proactively
You can manage systems across 25-30 year lifecycles
Remember: Modern vehicles are 70% supplier content. You're not engineering a car - you're engineering a supply chain and infrastructure ecosystem that develops, produces, and supports a car for decades.
The exercise challenges you to apply these frameworks to autonomous driving systems. Approach it like a real program - research suppliers, analyze trade-offs, plan for the long term.
Next session: We tackle Safety and Security - and you'll see how today's supplier agreements and infrastructure enable (or undermine) safety.
See you in Session 12.

## Slide 38: 📈 Learning Objectives Mapping to Assessment
| Session Objective | Assessment Method | Success Criteria |
|-------------------|-------------------|------------------|
| Understand supplier engagement strategies | Exercise Part 2 | Identifies strategic vs transactional suppliers; appropriate engagement for each |
| Apply vendor selection criteria | Exercise Part 2 | Develops weighted evaluation matrix; systematically scores suppliers |
| Conduct make vs buy analysis | Exercise Part 1 | Uses multi-criteria framework; justifies decisions with data/reasoning |
| Define infrastructure requirements | Exercise Part 3 | Specifies test equipment, service tools with clear requirements |
| Develop lifecycle management plans | Exercise Part 3 | Addresses maintenance, updates, obsolescence with realistic timelines |
| Recognize organizational aspects of SE | In-class discussion + exercise | Integrates business, technical, and operational considerations |

## Slide 39
End of Session 11 Framework
Next: Session 12 (Specialty Engineering: Safety & Security)